# FEASIBILITY REPORT FOR BinGo APPLICATION

1. Introduction

The rapid increase in urban population has led to a corresponding rise in municipal solid waste generation, creating challenges in efficient waste collection and recycling. Traditional waste management systems often operate on fixed schedules without real-time monitoring, leading to inefficiencies, lack of transparency, and poor citizen participation.

The BinGo application aims to address these issues by providing a real-time waste collection and recycling tracking mobile application. The system enables users to request waste pickup, track collection vehicles in real time, and receive status updates through a mobile interface. The application is targeted at urban residents, municipal authorities, and waste collection workers to improve operational efficiency and promote sustainable waste disposal practices.

2. Types of Feasibility

2.1 Technical Feasibility

Availability of Technology:

The technologies required for developing the BinGo application are readily available and widely used. The mobile application is developed using React Native (Expo), while the backend services are implemented using FastAPI (Python). PostgreSQL is used for database management, and Git/GitHub is used for version control.

Developer Skills

The developer possesses fundamental knowledge of mobile application development, backend API development, database management, and version control systems. The selected technologies are beginner-friendly yet industry-relevant, enabling the project to be successfully designed, developed, and maintained by a single individual within an academic environment. This approach also helps strengthen practical skills in full-stack mobile application development and software engineering practices.

System Integration:
Integration of user authentication, waste pickup requests, real-time location tracking, and role-based access control is technically achievable using existing APIs and frameworks. GPS and map services can be integrated for live vehicle tracking.

Conclusion:
✅ The BinGo application is technically feasible.

2.2 Economic Feasibility

Development Cost:

The development cost is minimal, as the application is built using open-source technologies and developed by students as part of an academic project.

Operational Cost:

Operational expenses such as server hosting, database services, and API usage can be managed using free or low-cost student plans offered by cloud platforms.

Return on Investment:

Although the project is developed as a mini project, it has high potential for real-world implementation by municipalities or institutions, providing long-term value.

Conclusion:
✅ The BinGo application is economically feasible with low investment requirements.

2.3 Operational Feasibility

User Perspective:
The application provides a simple and intuitive interface that allows users to easily request waste pickup and track the service in real time.

Administrative Perspective:
Administrators can efficiently manage pickup requests, assign workers, and monitor performance through a centralized dashboard.

Worker Perspective:
Waste collection workers can access assigned tasks and update status using the mobile application, reducing manual coordination.

Conclusion:
✅ The BinGo application is operationally feasible with effective role-based functionality.

2.4 Schedule Feasibility

| Phase | Activities Included | Duration | Period |
| --- | --- | --- | --- |
| Requirement Analysis | Problem definition, objectives, SRS preparation | 2 weeks | 11-12-2025 to 24-12-2025 |
| System Design | Use Case Diagram, ER Diagram, Class Diagram, Sequence Diagram, System Architecture | 3 weeks | 25-12-2025 to 14-01-2026 |
| UI/UX Design | frames, user flow, User-friendly UI design using Figma | 2 weeks | 15-01-2026 to 28-01-2026 |
| Backend Development | API development, database implementation (FastAPI & PostgreSQL) | 4 weeks | 29-01-2026 to 25-02-2026 |
| Mobile App Development | React Native (Expo) UI development, API integration | 4 weeks | 26-02-2026 to 25-03-2026 |
| Integration & Testing | System integration, functional testing | 2 weeks | 26-03-2026 to 05-04-2026 |
| Documentation & Final Preparation | Final report, PPT, review readiness | 1 day | 06-04-2026 |

Total Duration: Approximately 16 weeks

Conclusion:
✅ The project is schedule feasible within a single academic semester.

2.5 Legal Feasibility

Data Protection:
User data, including location information, is accessed only during active service requests and stored securely.

Compliance:
The application complies with basic data privacy principles and does not involve illegal or restricted content.

Ethical Considerations:
Proper authentication and role-based access ensure responsible use of system features.

Conclusion:
✅ The BinGo application is legally and ethically feasible.

3. Summary

| Aspect | Feasibility |
| --- | --- |
| Technical Feasibility | ✅ Achievable |
| Economic Feasibility | ✅ Affordable |
| Operational Feasibility | ✅ User-friendly |
| Schedule Feasibility | ✅ Manageable Timeline |
| Legal Feasibility | ✅ Compliant |

4. Final Verdict

✅ The BinGo: Real-Time Waste Collection and Recycling Tracking Mobile Application is highly feasible from technical, economic, operational, schedule, and legal perspectives. The project is well-suited for a 6th semester mini project and demonstrates the practical application of modern technologies to solve a real-world problem.

ARUL PRASANTH K, M.Sc. COMPUTER SCIENCE, 2023239001